## Slide 1: Scrum-agile
Trevor hayes
Southern new Hampshire university
Cs-250 software development lifecycle 21ew5

## Slide 2: What is scrum?
“A lightweight framework that helps people, teams and organizations generate value through adaptive solutions for complex problems” (Schwaber & Sutherland)
Creates solutions incrementally
Combines transparency, inspection, and adaptation
Organizes work into sprints
Small teams composed of a Product Owner, Scrum Master, Developer, and Tester

## Slide 3: Roles of a scrum-agile team
Scrum Master
  Helps the team “understand Scrum theory and practice” (Schwaber & Sutherland)
  Teaches teams to self-manage and adhere to agile principles
  Plans Scrum events
  Eventually not needed by efficient agile teams
Product Owner
  “Maximizes value of the product” (Schwaber & Sutherland)
  Manages the product backlog
  Ensures that work is done in the interest of the Product Goal

## Slide 4: Roles of a scrum-agile team (part 2)
Developer
  “Creates any aspect of a usable increment each Sprint” (Schwaber & Sutherland)
  Develops quality features of a product according to user stories
  Works toward a Definition of Done
Tester
  Constructs test cases for features according to acceptance criteria in user stories
  Tests features using specific pass/fail standards
  Ensures features are high quality

## Slide 5: Sdlc phases under scrum-agile
Planning
  Less time is allotted for planning at the start of projects
  Agile is less rigid than traditional waterfall approaches and expects requirements to change
Design, Develop and Test
  Software is designed, developed, and tested throughout each sprint
  Software features are prioritized by their perceived value on the product backlog
Deploy and Review
  Daily/weekly Scrum meetings to communicate about project
  Sprint reviews and retrospectives to observe and learn about what went right or wrong
Launch

## Slide 6: Scrum-agile vs waterfall
Waterfall requires more upfront planning
  Waterfall approaches operate like a waterfall: each step flows after one another within the plan that’s laid out at the start of the project
Less flexibility regarding changes in requirements
  Projects using waterfall are generally more predictable in their outcome
  Projects using waterfall suffer from greater uncertainty or changes in requirements
  SNHU Travel project may have had a different outcome regarding the types of vacation packages displayed on the site under waterfall

## Slide 7: Scrum or waterfall? consider these
Consider using Scrum-agile when:
  Software requirements and scope are unknown or are predicted to change
  Having a piece of working software is more important than thorough documentation
  Need to deliver a product in a short period of time
Consider using waterfall when:
  Software requirements, due date/timeline, and costs are all known
  Emphasizing “predictability and control over agility” (Cobb)

## Slide 8: citations
Schwaber, K., & Sutherland, J. (2020, November). The Scrum Guide: The Definitive Guide to Scrum: The Rules of the Game. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach (1st ed.). Wiley. https://web-b-ebscohost-com.ezproxy.snhu.edu/ehost/ebookviewer/ebook/bmxlYmtfXzkzNzAwOV9fQU41?sid=a4cb5741-a8dd-421e-ab73-54999e8263c2@sessionmgr102&vid=0&format=EB&rid=1